Team Information:

Course/Term: CSIS 2430

Communication: Discord Link

Repository: GitHub link

Language: Java

Team Name: Group 4

Start Date: 4/13/2026

End Date: 5/1/2026

Roles:

Implementation Lead: Andrew Clark

Verification Lead: Zachary Butterfield

Communications Lead: Ahren 

Tasks:

Milestones (Timeline)

| Milestone | Target Date | Owner | Definition Of Done | Status (NS/IP/D) | Link |
| --- | --- | --- | --- | --- | --- |
| UML Diagram | 4/15/2026 | Andrew | A completed UML diagram | D |  |
| GitHub Repo | 4/13/2026 | Ahren | Setup the github | D |  |
| Project Plan doc | 4/15/2026 | Ahren+Zac | Planned outline of current and future milestones | IP | This doc |
| Project Scope Doc | 4/17/2026 | Ahren | Scope Doc filled out and uploaded to repo DOCS folder | D |  |
| Player + Dice Class | 4/22/2026 | Ahren |  | D | repo |
| Board + Space Class | 4/22/2026 | Zac |  | D |  |
| Deck + Card Class | 4/22/2026 | Andrew |  | D |  |
| TestDriver | 26-04-26 | Zac |  |  |  |
| Data collection/ Graph | 26-04-27 | Ahren |  |  |  |
| Submit Project 4 Checkpoint | 26-04-24 | Ahren | Submit the project 4 checkpoint | IP | N/A |
| Record Videos | 26-04-30 | Team | Everyone records a video saying what they did and explaining the specific part of the project | NS | N/A |
| Edit Video | 26-05-01 | Ahren | Edited everyone's video together | NS | N/A |
| Project 4 Team Report | 26-05-01 | Ahren (Primarily) | Completed team report | NS |  |
| Submit project 4 | 26-05-01 |  | Submitted project 4 | NS | N/A |